Description of and Timetable for the Use of Counterpart Resources for the Broadband Infrastructure Inventory and Public Awareness in the Caribbean (BIIPAC) Project

To accomplish the Broadband Infrastructure Inventory and Public Awareness in the Caribbean (BIIPAC) Project, each of the eight beneficiary countries, being Trinidad and Tobago, Jamaica, Dominican Republic, Haiti, Guyana, Suriname, Belize and Barbados, will provide in-kind resources amounting to USD 30,000.00 per country. This will include supporting the:

- gathering of information to develop models that allow for an analysis of the digital divide in the country. [ Mar 25, 2013 - Dec 31, 2013 ] - USD $8,875.00 per country

- analysis of the existing regulatory and institutional frameworks associated with the provision of broadband services [ Apr 29, 2013 - Apr 30, 2014 ] - USD $6,625.00 per country

- formulation and delivery of ICT awareness and capacity building programmes for the Caribbean [ Apr 29, 2013 - Apr 30, 2014 ] - USD $3,625.00 per country

- development of Public Policy recommendations for the design of National broadband strategies [ Jan 6, 2014 - Jun 30, 2014 ] - USD $6,600.00 per country

- supervision of the consultancy work and conclusions delivered [ Mar 25, 2013 - Sept 30, 2014 ]

- provision to the consultants and local experts with secretarial services, offices, office supplies, communication services, transport and any other logistical support required for the execution of their work; [ Mar 25, 2013 - Sept 30, 2014 ]

Special Notes:

i.	The support to be provided for items 1) through 6) above may extend to 24 months for the 8 member countries, depending on the exigencies of the project.

Prepared by the BIIPAC Regional Coordinator, Ayanna Samuels, ayanna.samuels@gmail.com.