CONNECT THE CARIBBEAN (CTC)  STATUS REPORT

Connect the Caribbean continues to be one of CANTOs major initiatives in 2011.  The project continues to build momentum in the region and internationally. The Secretariat has modelled a plan to fund this initiative through sponsorships and partnerships.

The Secretariat has successfully sourced funding under a cost sharing initiative with the CDE to advance the Connect the Caribbean project.  Under the initiative, CANTO will be responsible for 1/3 of the total of the cost of the project, which will include in kind contribution of resources in keeping with CDE instructions.  The CANTO Regional e-marketplace project will be advanced with the funds.

The following are projects and or initiatives that have been identified under the CTC umbrella.  All these projects seek to provide commercial opportunities for CANTO  members whilst also driving innovation and entrepreneurship in the region. A copy of the Major CTC Activities November 2010 to September 2011 is attached as Annex 1.

- ITU Connect the Caribbean Preparatory Meeting

The Secretariat after lobbying the ITU for a separate sub regional launch of Connect the Caribbean had several discussions with the newly appointed BDT Director and the ITU Caribbean Representative, Philip Cross, who indicated that their schedule would not allow for a Connect the Caribbean Launch in 2011 but proposed that the region has a preparatory meeting to prepare for the Connect the Americas Launch which is being scheduled for the 2nd quarter of 2012.  The preparatory meeting can be earmarked for September 2011 at a location to be determined.

- i-Create Competition and Business of Content Conference

This inaugural i-Create e-Content competition aims to seek and reward the most creative and innovative e-Content developers in the Caribbean.  i-Create will promote creativity and innovation through the showcasing of mobile & web content products that meet domestic, Diaspora and international needs. To date about twenty expressions of interest have been identified.

- Business of Content Conference

Carded for the 24 -25 March, 2011 will capitalise on i-Create’s unique platform and will be a gathering of key professionals, experts and public officials in the digital media, telecommunication, culture and ICT sectors, as well as businessmen and investors in the content trade.

- Sponsorship

To date the following sponsors have pledged their support: Ericsson, National Information and Communication Technology Company of T&T (i-GovTT), Ministry of Public Administration of T&T, LIME Barbados, University of Trinidad and Tobago (UTT), TSTT and Illuminat.

.

Annex 1

Major CTC Activities November 2010 to September 2011

| No | Activity | Dates | Resources | Status |
| --- | --- | --- | --- | --- |
|  | Launch of i-Create e-Content Competition and Business of Content Conference | Sept – Soft Launch (Regional) Oct – Trinidad Nov – Bahamas Nov – Barbados Jan 2011 – Suriname Jan 2011 – Dominica | CANTO ICT Ltd Members | Completed ---------------------------- Completed Completed Completed 28th Jan 2011 30th Jan 2011 |
|  | Presentation of CTC to Pro Invest Auction Floor | 22 – 23 November 2010, Brussels | CANTO /ICT Ltd 6S Consulting | Completed well received |
|  | Completing Application and submit to CDE | Nov –Jan 2011 | CANTO/ICT Ltd 6S Consulting CTC Steering Committee | Ongoing |
|  | CTC Status Report at 27th AGM | 31st January 2011, Dominica | ICT Ltd ITU Ericsson | CTC Session at AGM |
|  | Android Training Sponsored by Ericsson | 14-15 February 2011, Trinidad | Ericsson/ UTT ICT Ltd CANTO | Finalizing arrangements with Ericsson |
|  | Business of Content Conference | 24 -25 Mar 2011, Barbados | CANTO /ICT Ltd | Challenge high cost hotel rooms in Barbados |
|  | Competition Closes | 31 May 2011 | CANTO /ICT Ltd | 15-20 persons registered to participate in the competition |
|  | Judging period | June 2011 | CANTO /ICT Ltd | Rules on i-create site |
|  | Announcement | 1 July 2011 | CANTO /ICT Ltd | Via local regional media |
|  | Awards Ceremony at CANTO 2011 | 12/13 July 2011, Suriname | CANTO /ICT Ltd | At Monday night dinner sponsored by Ericsson. |
|  | ITU Connect The Caribbean Preparatory Meeting | September 2011 | ITU/CTU/CANTO CARICOM | To find out if Barbados is still interested |
|  | ITU Connect the Americas Launch | Between May-June 2012, Panama | ITU For Caribbean: CANTO/ CTU CARICOM |  |